Meeting Minutes

Who: Beta Solutions, and Professor Ruggles

Date:  Wednesday, March 6, 2002

Time & Location: 10am in AHE Room 224

Professor Ruggles started the meeting with some comments:

- The transportation portion of the design will now include design of the bike path. There will be a design book in the shared file drawer in room 200.

- A hydrology and hydraulics sample report will be added to the shared file drawer in room 200.

- The Phase I ESA should be proceeding at a high rate in order to finish in time to write the grant proposal.

- Everyone should have deliverables to hand in that correspond to the timeline we have created.  These plans, calculations, etc. should be handed in at weekly Wednesday meetings.

- Meeting Reminders:

  - All meetings, including Mondays, are required

  - This Thursday: night meeting with Carol Lowry (7pm) at Alpha dealing with grants

  - Next Monday: Transportation Talk with entire class (10am)

  - Wetlands lunch next Tuesday

Todd ran the last portion of the meeting by addressing the items on our agenda:

- Discussed Floodplain Hydrology and Hydraulic Work

  - Discussed division of labor with members from other groups for existing conditions of site and vicinity.

    - Todd (Beta) is working on time of concentration calculations.

    - Andy (Tackle Eng.) is working on curve number calculations.

    - Melissa (Group 3) is working on inputting areas, time of concentrations, and curve numbers into HEC-1 and TR-55 to obtain peak flows.

  - After flows are obtained, they will be routed into the stream channel using HEC-RAS. This will allow the groups to have an existing flood plain. The impacts from development can then be modeled accordingly in the program.

  - Ruggles said to check with Alpha Borough about FEMA Flood Maps.

  - Ruggles suggested to not put any proposed detention basin in flood plain, due to topography issues.

  - Professor Ruggles and Melissa (Group 3) talked with the Alpha resident who complained about flooding on his property at last Thursday’s town meeting

    - He gets 6-8” of water in front of his garage 1-2 times per year

- Asked about contacting people who live downstream

  - Ask what they have seen in the past regarding water issues

- Adam presented changes that were made to our site layout

  - Put additional parking on separate layer to be used if necessary

  - Put hockey rink on separate layer also

- Crystalann Presented minor changes to floor plan

- Talked about visit to Forks Township Building (Thursday @ 1pm)

- Have to reschedule site grading meeting with professor Ruggles

To do by next Wednesday 3/13:

Adam:  Revise parking (if necessary), continue progress on transportation issues per timeline.

Katie:  Contact people living near stream, continue progress on ESA per timeline.

David:  Soil testing at Lehigh with Professor Roth, obtain loading information from Crystalann.

Crystalann: Meet Monday 7-9pm with Chris Belchschmidt, work on building load determination with Todd (Thursday).

Todd: Meet Monday 7-9pm with Chris Belchschmidt, continue work on existing flood plain, work on building load determination with Crystalann (Thursday).

Everyone as a group:  Plan to meet with Ruggles for grading issues, Site visit to Forks Township (Thursday, March 7th), and building cost and funding issues.