Meeting Minutes

Who: (Group 1) Adam B., Crystalann H., David W., Katie O., Todd B., Professor Kney, Professor Ruggles

Date:  Wednesday, February 22, 2002

Time & Location: 10:00 am, Room 234 DANA (AHE)

Notes for our group addressed by Professor Kney:

-25 minutes of time will now be available to all groups to meet and discuss questions with both professors on Friday mornings.

-We are still waiting for contact list of residents adjacent to Springtown Road from Klara.

-Reference books for various topics have been ordered for our use on the project, and should be available by March 1st.

-Due to the fact that Doug Mace’s father died, he could not be present at this meeting.

-Discussed preliminary presentation. The presentation should contain issues of funding, the preliminary site plan, preliminary floor plan, and a brief discussion of the five engineering components of the project by the respective members. Handouts would be a plus to the attendees. A question and answer session would be held after the presentations with the three design groups and the attendees.

Presented revised site layout. The revised site layout addressed issues including parking spaces and the building footprint. Professor Ruggles suggested some minor modifications.

Location of proposed detention basin is still a concern. Todd has tried to contact Daniel Bellow from the NJDEP land use program with questions concerning wetlands and on-stream detention basins. However, there has still be no contact with Daniel. Todd told professor Kney to contact Daniel, and ask questions written by Todd. Until further information is obtained, the proposed detention facilities would be located near the stream, not directly on, and would control runoff from our site only. The steam floodplain would be modeled following New Jersey standards.

Presented preliminary floor plan. Major modifications were suggested, based on our funding and financial restraints. Professor Ruggles suggested that we reduce our total area from 15,000 square feet to 10,000 square feet, based on these suggestions:

-Consider having basketball court bleachers on one side of the gym only.

-Eliminate hallways to save space.

-Consider locations of doors and windows and eliminate them if applicable.