## Slide 1: Senior Design Road Map
ECE Class of 2023

## Slide 2: Organization
Shared Google Drive
Individual Folders
  Allow members to gage focus and ownership of materials
Group Folders
  Separation of material
Slack
Main form of communication for our team
Separate channels for specific group communication
Calendar
Deadlines to keep everyone on track
Website
Haki will take charge
Point of Contact
Roger

## Slide 3: Weekly Meeting
When?
Every Monday during our class time
Goal of meeting
Set individual and group weekly goals
Each group has presentation
  Allows other members to understand their work and focus
Extra
Each group meets up outside of Weekly meeting more frequently to collaborate
  On a group basis

## Slide 4: Safety Measures
  Wear goggles when working with equipment
  Check voltage
  Report damage to groups
  Clear floors
  Clean workspace
  No food and drink by workspace
  Label components

## Slide 5: Deadlines
Preliminary Project Proposal (9/21/2022): Website Evaluation
Safety Plan and Review (due before “hands-on” work commences)
Final Design Proposal (Target Date 11/9/2022): Website Evaluation
Statement of Individual Goals (11/9/2022)
Preliminary Design Review (Target Date 12/6/2022)
Midyear Progress Report (12/12/2022): Website Evaluation
Midyear Poster Session (TBD, Finals Week 2022)

## Slide 6: Research Outcomes
Due Date
Monday, September 12th
Compile Questions
Preliminary questions for group and topics
Roger will direct necessary questions to Professor Wey
Preliminary BOM
Potential Venders
Create a spreadsheet to keep the list of materials
Documentation
Literature review
High level summaries
Group Presentation
Each group creates presentation to demonstrate findings and inform rest of team on research development

## Slide 7: Structural outline of the system- Research
Group A
Haki, Will A, Zheping, Joe, Ziqi, and Chiko
Group B
Anna McKay, Roger, Henry, Will O, Tim, and Boris
Sensors
Microcontroller
  User Interface
Motor (stepper or actuator)
Website Management
Solar Panels
Battery
Inverter
Charged Controller
Frame/case

## Slide 8
Any questions?