## Slide 1: Lafayette College Project Management
Elliot Les and Tianmin(Kevin) Kong

## Slide 2: Agenda
Scope of Work
Project Planning
Milestones
Succession Planning
Takeaways
Notes: Kevin

## Slide 3: Scope of Work
Notes: Elliot/Kevin
Two teams, senior design class.
Goal is to enter the competition

## Slide 4: Team Structure
Notes: Elliot/Kevin

## Slide 5: Project Planning
Notes: Elliot

## Slide 6: Division Of Labor
Aero, Body, Chassis, and Ergonomics
Powertrain, Packaging, and Batteries
(Electrical Sub-Components)
Leadership, Management, and Rules
Suspension, Steering, Brakes, and Wheels
Notes: Elliot

## Slide 7: Work Breakdown Structure
Program
Project
Tasks
Sub-Tasks
Work Package
Notes: Kevin
Used same style of the work breakdown structure for both ME and ECE teams.

## Slide 8: Change Management Process
Discovery
A plan is currently in place and an issue is discovered.
Change Request
Change is proposed in a weekly meeting or the team chat to the project managers or team leaders. A reason for change and recommendation are required.
Change Analysis
The issue at hand along with the recommendation are discussed amongst the whole team. Discussion of the impact on the current plan, budget, and schedule is required.
Execution
The change is implemented and carefully observed throughout its completion.
Change Approval
A new plan is developed and finalized. The schedule and budget is adjusted to accommodate the change. The change must be fully cleared with team leaders, project managers, and faculty advisors.
Notes: Elliot

## Slide 9: Milestones
December 2017
Vehicle Teardown and Redesign Completion
All problems with existing design identified.
Wheel Package Upgrades
Complete redesign of uprights, hubs, brake discs and callipers.
January 2018
February 2018
Independent Operation of Electrical Subsystems
Dynamometer fully operational with successful GLV and safety loop operation. TSI (high voltage relay) complete.
March 2018
Rolling Chassis
All mechanical subsystems complete and operational.
April 2018
Electrical Components Installed
Fully operational accumulators with appropriate wiring.
Notes: Elliot/Kevin

## Slide 10: Succession Planning
Detailed Photographs
Parts Lists
Google Drive Folders
Open Shop
Invitations to weekly meetings
Recommendations
Reflection
Final Report
Documentation and Organization
Underclassmen
Involvement
Notes: Elliot

## Slide 11: Takeaways
Collaboration between engineering departments
Planning vs. Execution
Inherited Legacy from previous projects
Notes: Kevin

## Slide 12: Questions?